**Sprint 3 Plan - S.I.D. Technologies**

Team Members: Eva Lomazov (Project Owner/Scrum Master/QA Engineer), Emma Seligson (UI/UX Engineer), Tian Lun Lee (Front-End Developer), Brittany Lei (Back-End Developer), Gerome Deguzman (Database Engineer)

Revision Number: 1.0

Revision Date: February 26, 2018

Release Name: S.I.D. Technologies

Release Date: March 15, 2018

**User Stories**

1. As a Project Owner, I want a vector art logo so that it is easily resizable.
   1. Update logo to be vector.
      1. 6 Hours
      2. Emma Seligson
2. As a Team Member, I want a functional website the users can interact with.
   1. Build the home page in HTML.
      1. 6 Hours
      2. Emma Seligson
   2. Build additional pages that were designed from Sprint 2.
      1. 10 Hours
      2. Emma Seligson
3. As a Client, I want the website to have a search function for easy navigation.
   1. Implement using a Google search to scan site for results.
      1. 3 Hours
      2. Emma Seligson
4. As a Client, I want the website to have an appealing design so that I can comfortably navigate between tabs.
   1. Draw UML diagrams to show dependencies and links between tabs and functionality.
      1. 6 Hours
      2. Eva Lomazov
5. As a Scrum Master, I want to be able to edit and view Sprint information on the website’s home page.
   1. Create post functions for the Sprint Class.
      1. 6 Hours
      2. Brittany Lei, Eva Lomazov, Tian Lun Lee
6. As a Team Member, I want to have a Scrum Board that I can modify with user stories and tasks.
   1. Create a User Stories class.
      1. 2 Hours
      2. Brittany Lei
   2. Create a Goals class.
      1. 2 Hours
      2. Brittany Lei
   3. Create get function for user stories and goals.
      1. 6 Hours
      2. Brittany Lei, Eva Lomazov, Tian Lun Lee
   4. Create post function for user stories and goals.
      1. 6 Hours
      2. Brittany Lei, Eva Lomazov, Tian Lun Lee

**Individual Work**

Eva Lomazov (24 Hours)

1. **Deliverables: Working User Stories and Goals classes. Get and Post methods for Home Page and Scrum Board.**

Emma Seligson (25 Hours)

1. **Deliverables: Build/finalize the website in HTML/CSS/JS.**

Brittany Lei (22 Hours)

1. **Deliverables: Working User Stories and Goals classes uploaded to github. Get and Post methods for Home Page and Scrum Board uploaded to github.**

Tian Lun Lee (18 Hours)

1. **Deliverables: Working User Stories and Goals classes. Get and Post methods for Home Page and Scrum Board.**

Gerome Deguzman (17 Hours)

1. **Deliverable: Working 1-to-many database of projects and team members. Add entries in database.**

**Group Work**

Eva Lomazov/Emma Seligson/Brittany Lei/Tian Lun Lee (9 Hours)

1. **Integrated Deliverable: Working website and a completed home page (integrated with the sprint class).**

Brittany Lei/Gerome Guzman (6 Hours)

1. **Integrated Deliverable: Working database that is integrated with the client class.**